# Spring launch brief

This brief covers the April launch of the redesigned mobile app for existing customers.

## Goals

Move 30% of weekly active users to the new app within six weeks of launch.

Keep support tickets about the update below 200 per week.

## Timeline

Beta opens to 500 customers on March 10, with the public launch on April 7.

Marketing emails go out the same morning as the public launch.

## Risks

The payment screen has not been tested on older Android phones.

If the beta finds serious problems, the launch moves to April 21.