Spring launch brief

This brief covers the April launch of the redesigned mobile app for existing customers.

Goals

Move 30% of weekly active users to the new app within six weeks of launch.

Keep support tickets about the update below 200 per week.

Timeline

Beta opens to 500 customers on March 10, with the public launch on April 7.

Marketing emails go out the same morning as the public launch.

Risks

The payment screen has not been tested on older Android phones.

If the beta finds serious problems, the launch moves to April 21.